## Slide 1: Work Breakdown Structure

## Slide 2: Work Breakdown Structure
Work Breakdown Structure (WBS) is a hierarchical tree structure that outlines your project and breaks it down into smaller, more manageable portions. You can build a WBS by creating folders and subfolders, and can even go further to divide individual tasks into subtasks.
Work breakdown structure or WBS in project management is a method for getting a complex, multi-step project done. It's a way to divide and conquer large projects so you can get things done faster and more efficiently.
The goal of a WBS is to make a large project more manageable. Breaking it down into smaller chunks means work can be done simultaneously by different team members, leading to better team productivity and easier project management.

## Slide 3: How to create a work breakdown structure
Before you create a work breakdown structure, it's essential to first assess the project scope by talking to all stakeholders and key team members involved.
As the project manager, you want to ensure that all critical input and deliverables are gathered and transparently prioritized. You may use Gantt charts, flow charts, spreadsheets, or lists, to show the hierarchical outline of importance and connectivity between the tasks needed to complete the project altogether.
After outlining the deliverables and tasks in order of completion, you can then assign each task to a project team member. Ensure that no team member carries the project's weight by spreading duties and responsibilities across the team using your knowledge of their skills, strengths, and availability.

## Slide 4: Characteristics of the work breakdown structure
The Project Management Institute (PMI) defines WBS as "a deliverable-oriented hierarchical decomposition of the work to be executed by the project team to accomplish the project objectives and create the required deliverables."
Each WBS level represents a new and increasingly detailed definition of the work needed to complete the project.
PMI's definition adds that a WBS structure must be constructed in a way that each new level in the hierarchy includes all the work needed to complete its parent task. This means that every parent task element must have more than one child task within it to consider the parent task element complete.

## Slide 5: Work breakdown structure examples
Here are some work breakdown structure examples.
Work breakdown structure spreadsheet. A WBS can efficiently be shown by a spreadsheet, noting the different phases, tasks, or deliverables in the columns and rows.
Work breakdown structure flowchart. You can structure your WBS in a diagrammatic workflow. Most WBS examples and templates you may find are flowcharts.
Work breakdown structure list. You can structure your WBS as a simple list of tasks or deliverables and subtasks. This is the most straightforward approach to make a WBS.
Work breakdown structure Gantt chart. You can structure your WBS as a Gantt chart that represents both a spreadsheet and a timeline. With a Gantt chart structured WBS, you can link task dependencies and show project milestones.